|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Alan | Kris | Riley | Marek |
| Week 1 | Research information for SIFT (A3) | Research information for SIFT (A3) | Research information for SIFT (A3) | Research information for SIFT (A3) |
| Week 2 | Research Tools and Technologies for project | Research Testing and Timeframes | Research Landscapes | Research Topic, Scopes and Limits |
| Week 3 | Research Plans and progress with Kris | Research Plans and progress with Alan | Plan script and Storyboard for project (A5) | Research  Aim, Roles and Risk |
| Week 4 | Write up Plans and Progress with Kris | Write up Plans and Progress with Alan | Write up Landscapes | Write up Topic, Scopes and Limits |
| Week 5 | Build Website and write up Tools and Technologies | Write up Testing and Timeframes | Create Presentation for project (A5) and submit | Write up Aim, Roles and Risk |
| Week 6 | Compile information with team into PDF for A3 submission | Compile information with team into PDF for A3 submission | Compile information with team into PDF for A3 submission | Write up group processes and compile information with team into PDF for A3 submission |
| Week 7 | Work on Website | Learn and research HTML | Learn and research HTML | Research Marketing |
| Week 8 | Work on Website | Learn and research HTML | Learn and research JavaScript | Research Marketing |
| Week 9 | Work on website/ Research Firebase | Learn and research JavaScript | Research Firebase | Research Firebase |
| Week 10 | Work on website | Learn and research JavaScript | Research Marketing | Research Marketing |
| Week 11 | Work on website | Research Marketing | Work on Graphic Designing | Work on Graphic Designing |
| Week 12 | Work on website | Learn HTML | Work on Graphic Designing | Work on Graphic Designing |
| Week 13 | Work on website | Learn more about importing Instagram | Create Logo and Page images | Create Logo and Page images |
| Week 14 | Work on website | Learn JavaScript | Learn JavaScript | Learn JavaScript |
| Week 15 | Work on website | Test Website | Test Website | Test Website |